Test Plan

Awasar Job Portal

Rajendra Chimala

| Prepared By | Approved By |
| --- | --- |
| Rajendra Chimala | …………………………… |
| Jan 27, 2026 | Jan 27, 2026 |

Contents

Overview	3

Scope	3

Inclusion	3

Test Environment	4

Exclusions	4

Test Strategy / Approach	5

Entry and Exit Criteria	5

Entry Criteria	6

Exit Criteria	6

Test Deliverables	6

Risks and Mitigations	7

Approvals	7

# Overview

This test plan explains how manual testing will be done for the Task Manager Web Application. That is a web application which help to manage task or to do application where you can create to do, read to do, update to do and delete to do.

The main goal of this testing is to check or validate whether all important functionality is working perfectly or not. Testing will focus on features like login user, register user, log out user, cerate, update, delete, read tasks, shorting task by Priority and category  .

This test plan includes also information about the test environment, testing scope, test document, and entry and exit conditions.

# Scope

The scope of testing defines what part of the Task Manager website will be tested and what part will not be tested. This testing focuses only on the frontend features that are visible to users commonly used during the job searching and posting from the recruiter side.

## Inclusion

The following part and features of the website will be tested in this testing.

- Login

- Register

- Logout

- Create Todos

- Read Todos

- Update Todos

- Delete Todos

- Sorting Todos by Priority and Category

- Marking completion

- UI | UX

## Test Environment

Testing will be done in the following environment

- Application URL : https://cursor-relic-75619015.figma.site/

- Operating System : Windows 11

- Browsers : Google Chrome, Mozilla Firefox, Microsoft Edge.

- Device: Laptop.

- Testing Method : Manual Testing.

## Exclusions

The following areas are not including in this testing:

- Backend and database testing.

- Performance, load, and stress testing.

- Security testing.

- Automation testing.

- API Testing.

# Test Strategy / Approach

Step 1 – Creation of Test Scenarios and Test Cases.

- We will create Test Scenarios and Test Cases for all features included in the scope.

- We will prioritize Test Cases based on importance and risk.

Step 2 – Testing Process on Receiving the Application

- Smoke Testing: First, we check if the main functionalities of Daraz Nepal are working.

- If Smoke Testing fails, we reject the build and wait for a stable build.

- Once a stable build passes Smoke Testing, we perform in-depth testing using the prepared Test Cases.

Step 3 – Types of Testing Performed

- Smoke Testing & Sanity Testing – Quick check of main functionalities

- Regression Testing & Retesting – Ensure previous features still work and fixed bugs are resolved

- Usability Testing – Check if the website is easy to use

- Functionality Testing & UI Testing – Verify all features and user interface

Entry and Exit Criteria

Entry Criteria

Testing can start only after the following conditions are met:

- Test Plan and Test Cases are prepared and reviewed.

- Test environment (browsers, devices, URL) is set up and ready.

- Test data, such as user accounts and sample products, is available.

- Application build is stable and ready for testing.

Exit Criteria

Testing can be considered complete when the following conditions are met:

- All planned test cases have been executed.

- All critical and high severity defects have been fixed or documented.

- Defects have been reported and tracked properly.

- Test summary report has been prepared and shared with the team.

- Regression testing is done to ensure no major functionality is broken.

# Test Deliverables

The following documents and reports will be delivered to the client during the testing process:

- Test Plan

- Test Scenarios

- Test Cases

- Test Report

- Defect Report

# Risks and Mitigations

Non-Availability of a Resource : Have a backup resource ready to take over tasks if someone is unavailable.

Build URL is not working : Testers will work on other pending tasks until the build is available.

Less time for Testing : Add more testers or re-prioritize tasks based on client requirements to finish testing on time.

# Approvals

The testing team will send the following documents to the client for approval before proceeding:

- Test Plan

- Test Scenarios

- Test Cases

- Test Reports